## Slide 1: COSMOS 1.0 Release Review Draft - April 9, 2008
<number>
Eclipse Technology PMC

## Slide 2: COSMOS 1.0 Features
<number>

## Slide 3: Non-code Aspects
<number>
User Documentation
  User Guide
  Integrated Help-in-Context
  COSMOS End-to-End Demo
Developer Documentation
  Web-based Developer Guide
Localization/Internationalization
  No widespread adoption by non-English countries; will be examined for future release

## Slide 4: APIs
<number>
Mark Weitzel

## Slide 5: Architectural Issues
<number>
Mark Weitzel

## Slide 6: Tool Usability
<number>
<Summarize the usability of the tools. i.e. What development problems can be solved by using the tools? Without usable tools, the project will not attract the user community necessary to enable the ecosystem.>

## Slide 7: End-of-Life
<number>
Since this is the first release of COSMOS, there is no pre-existing API and no need for migration plans. Therefore, no end-of-life issues exist.

## Slide 8: Bugzilla – Defect Statistics as of 4/9/08
<number>
Release Exit Criteria:
  No P1/blocker defects, 100% automated test pass
 | --- | 1.0i3 | 1.0i5 | 1.0i6 | 1.0i8 | 1.0i9 | future | i10 | i11 | Total
blocker | 2 | . | . | . | . | 1 | . | 2 | . | 5
critical | . | . | . | . | . | . | . | 1 | 1 | 2
major | 10 | . | . | . | 2 | . | . | 5 | 3 | 20
normal | 27 | . | 1 | 1 | 5 | 5 | 12 | 44 | 15 | 110
minor | . | . | . | . | 1 | . | 1 | 1 | . | 3
enhancement | 12 | 1 | . | 4 | . | . | 30 | 40 | 1 | 88
Total | 51 | 1 | 1 | 5 | 8 | 6 | 43 | 93 | 20 | 228

## Slide 9: Supported Standards
<number>

## Slide 10: UI Usability
<number>
Accessibility
  No review for this release, but following accessibility guidelines
  http://www.eclipse.org/articles/Article-Accessibility/index.html
Follow the User Interface Guidelines
  Focus on consistent visual design, UI elements, icons
  http://wiki.eclipse.org/index.php/User_Interface_Guidelines

## Slide 11: Schedule
<number>
Milestone | Date
M1 | June 29, 2007
M2 | March 7, 2008
M3 (1.0 GA) | June 27, 2008

## Slide 12: Process: Committers and Activities
<number>
Over xx contributors (xx active committers) from 5 companies
  Committer elections and removals have followed charter principles
  Continuing to recruit additional contributors (organizations and individuals)
Open communications via COSMOS dev mailing list
  Not much newsgroup activity – looking to improve
  Plans available on COSMOS wiki
Meetings, meeting, meetings – numerous, open, and documented
  Weekly Community meetings, weekly subproject meetings, requirements as needed, weekly architecture, monthly summits
  Community Call minutes available on website:
Open and inclusive release planning and tracking processes
  Bugzilla used to request and track all defects and enhancements
  Additional reports (defect summaries, test stats, etc.) used to enhance planning / tracking
All contributions made directly to Eclipse CVS
  Nightly, weekly integration builds, and release builds available to the community
Coordination/cooperation with other Eclipse projects
  TPTP, Aperi, Higgins
Leveraging other open source technologies in the project

## Slide 13: Process: Community
<number>
Download activity for milestones and releases?
Website content
  Download links, milestone announcements, mailing lists, presentation links
  Tutorials, documentation
Evangelism and outreach in the market & broader community
  Multiple commercial implementations?
  Presence at EclipseCon

## Slide 14: Intellectual Property
<number>

## Slide 15: Forward Project Plan
<number>
COSMOS 1.1 scheduled for November, 2008
  Major themes: Solution Deployment Descriptor (SDD) Tooling & Runtime, internationalization