## Slide 1: COSMOS 1.0 Release Review Draft – Sept 23, 2008
Eclipse Technology PMC

## Slide 2: COSMOS 1.0 Features
Data Collection - Jimmy
  Framework for implementing CMDBf query and registration services
Data Reporting/Visualization - Martin
  Extension points to create complementary visualizations in the form of Web 2.0 gadgets and BIRT reports
  Ability to register/deregister a Management Data Repository (MDR) with a federating Configuration Managed Database (CMDBf) through COSMOS UI
  Ability to query a MDR from the COSMOS UI using query builder driven by CMDBf metadata
  Ability to visualize CMDBf query response
Resource Modeling (“in research”, not part of the 1.0 release)
  SML Tooling – SML and SML-IF document validation, SML-IF editing, Import/Export of SML-IF documents
  Example data center described in SML format
Management Enablement
  SDD Tooling - BTG generator, validator, STD programmatic interface (SDD tooling is “in research” and is not part of the 1.0 release)
  Eclipse-integrated toolkit for creating data managers and MDRs

## Slide 3: Non-code Aspects
User Documentation
  User Guide
  Installation Guide
  COSMOS End-to-End Demo
Developer Documentation
  Developer Guide
Localization/Internationalization
  The code is internationalized and ready for translation but not yet translated.

## Slide 4: APIs
Code-level APIs for the CMDBf framework are contained in the org.eclipse.cosmos.dc.cmdbf.services plugin and will be part of the Javadoc available on the web site
All APIs in COSMOS 1.0 are provisional
Jimmy

## Slide 5: Architectural Issues
There are future scalability changes that have been proposed. The current framework has not been optimized for scalability.
The server doesn’t know the client’s locale. While COSMOS is localized, the CMDBf specification needs to be updated in order to exploit internationalization improvements made on the client side. Isn’t a good way for the server to report which language and nationality. The server didn’t know the client’s locale. The team has requested changes in the CMDBf specification.
Never worked through how to map the CMDBf syntax onto SQL operations, that hadn’t been worked through to the end. Our example database does not present a way to handle every possible mapping of CMDBf to a fully realized implementation of the CMDBf query language. Mapping to relational databases. Haven’t figured out how to marry SQL to the CMDBf syntax. Ideally you would have a generalized transformation from one to the other.
Mark Weitzel or CMDBf project leads

## Slide 6: Tool Usability – Ruth
<Summarize the usability of the tools. i.e. What development problems can be solved by using the tools? Without usable tools, the project will not attract the user community necessary to enable the ecosystem.>
Implementing the CMDBf specification enables disparate CMDBs to share information via Managed Data Repositories (MDRs)
Allow adopters to build and test MDRs for use in a CMDBf architecture.
MDRs could be built from scratch.
Test within Eclipse
Provide the framework to adapt your data store with a MDR wrapper to plug in your existing CMDB into the CMDBf ecosystem
Allow adopters to build Web based UIs for viewing and querying MDR content.
Look at our announcements for our milestones

## Slide 7: End-of-Life
Since this is the first release of COSMOS, there is no pre-existing API and no need for migration plans. Therefore, no end-of-life issues exist.

## Slide 8: Bugzilla – Defect Statistics as of 9/22/2008 – need to remove that blocker! Also need to check for P1.
Release Exit Criteria:
  No P1/blocker defects, 100% automated test pass

## Slide 9: Supported Standards
CMDBf 1.0b
  Deliberately not implementing all of the standard. Leaving out the federated CMDB.
  Why the spec is important.
  Cmdbf.org. Hosted on DMTF in future.
  URL?
Ruth

## Slide 10: UI Usability
Accessibility
  No review for this release, but following accessibility guidelines
  http://www.eclipse.org/articles/Article-Accessibility/index.html
Follow the User Interface Guidelines
  Focus on consistent visual design, UI elements, icons
  http://wiki.eclipse.org/index.php/User_Interface_Guidelines
Need to review the MDR tooling against the UI guidelines. No UI guidelines for the Web 2.0 portion.
Need to ask for help from an experienced Eclipse person (mentor?) who will look at what we’ve got to see if we’re missing anything obvious.

## Slide 11: Schedule
Milestone | Date
M1 | June 29, 2007
M2 | March 7, 2008
M3 | June 27, 2008
M4 (1.0 GA) | November 14, 2008

## Slide 12: Process: Committers and Activities
Over 10 contributors plus 17 active committers from 6 companies in the history of COSMOS
  Committer elections and removals have followed charter principles
  Continuing to recruit additional contributors (organizations and individuals)
Open communications via COSMOS dev mailing list
  Not much newsgroup activity – looking to improve
  Plans available on COSMOS wiki
Meetings, meetings, meetings – numerous, open, and documented
  Weekly Community meetings, weekly subproject meetings, weekly architecture meetings, monthly summits, ad hoc as required
  Community Call minutes available on website: http://wiki.eclipse.org/Minutes_of_Community_Calls
Open and inclusive release planning and tracking processes
  Bugzilla used to request and track all defects and enhancements
  Additional reports (defect summaries, test stats, etc.) used to enhance planning / tracking
All contributions made directly to Eclipse CVS
  Nightly, weekly integration builds, and release builds available to the community
Coordination/cooperation with other Eclipse projects
  TPTP, Aperi, Web tools
  Future interaction with Higgins and Tigerstripe has been discussed
Leveraging other open source technologies in the project

## Slide 13: Process: Community
Download statistics as of 9/23/2008
  Milestone 1: 251 downloads
  Milestone 2: 353 downloads
  Milestone 3: 461 downloads
  Because this is COSMOS’ first release, there are no download statistics for any release.
Website content
  Download links, milestone announcements, mailing lists, news group, presentation links
  Tutorials, documentation
Evangelism and outreach in the market & broader community
  Presence at EclipseCon
  Need a comment with regards to use by at least two companies
  Media presence (this is a subset of many articles)
    http://www.informationweek.com/news/software/database_apps/showArticle.jhtml?articleID=210600358
    http://biz.yahoo.com/bw/080908/20080908005767.html?.v=1
    http://www.businesswire.com/news/google/20080908005767/en

## Slide 14: Intellectual Property
Reuse of open source that is under various licenses: Apache, W3C, BSD, and others.
All contributions came from employees of Eclipse Strategic Members under the guidance of the COSMOS Project Leads and were written for COSMOS
Please view the details at http://www.eclipse.org/cosmos/legal/iplog.php

## Slide 15: Forward Project Plan
COSMOS 1.1 scheduled for June 2009
  Major themes: Solution Deployment Descriptor (SDD) Tooling & Runtime, SML
  Potential themes: scalability improvements in CMDBf framework
  COSMOS 2.0 wiki page